MEK SALES HUB

Requirements, system specification and build status

An integrated, agentic sales platform for the Mek-Rider: one application that brings together the six Willem App tools and keeps finding, scoring and queueing good customers through n8n, Apify and Claude agents.

Document:  Part A: current apps · Part B: system specification (with build status) · Part C: implementation status

Version:  0.2 – with implementation status of the mek-sales-hub build

Date:  2 October 2026

Author:  Ruud Eikelenboom

Source:  Willem App workspace and the doc "Willem App Workspace – Requirements"

# Contents

Contents	2

How to read this document	4

Part A – Current apps: requirements	5

A.0 At a glance	5

A.1 Leads dashboard	6

A.2 Prospect zoeker	8

A.3 ROI calculator (Terugverdientijd calculator)	9

A.4 Crossdock visualisatie	11

A.5 Mek-Rider 3D	13

A.6 Mek-Rider leads Nederland	14

A.7 Shared requirements	15

A.8 Gaps, risks and open questions	16

Part B – System specification: MEK Sales Hub	19

B.1 Goals and scope	19

B.2 Users and roles	19

B.3 Module overview	20

B.4 Architecture	20

B.5 Search filters (the customer profile)	21

B.6 Output: the prospect and lead record	22

B.7 The agentic prospecting pipeline	23

B.8 The agents	25

B.9 Data model (Supabase)	26

B.10 Interfaces between app and n8n	26

B.11 How the integration fixes the findings in A.8	27

B.12 Non-functional requirements	28

B.13 Running it on your local system first	29

B.14 Deploying to the cloud later	31

B.15 Build order	31

B.16 Acceptance criteria	32

B.17 Decisions needed before building	32

Part C – Implementation status	33

C.1 Summary by section	33

C.2 How this was checked	33

C.3 Screens, roles and fixes (B.2, B.3, B.11)	34

C.4 Search filters and output (B.5, B.6)	34

C.5 Pipeline, agents and interfaces (B.7, B.8, B.10)	35

C.6 Data, non-functional, setup and cloud (B.9, B.12 – B.14)	36

C.7 What to do next	37

# How to read this document

This document is the basis for building MEK Sales Hub. Version 0.2 adds the build status of the mek-sales-hub app to every section.

Part A describes the six apps in the Willem App folder as they work today: their features, filters, outputs, data and known problems. It is a copy of the doc "Willem App Workspace – Requirements".

Part B specifies the new integrated system:

It merges the six apps into one application.

It uses the filters (B.5) and outputs (B.6) from Part A to drive an agentic prospecting engine built on n8n, Apify and Claude.

It runs on a local laptop first and in the cloud later.

Each section now starts with a build status line, marked against the mek-sales-hub code.

Part C lists every check made against the build on 2 October 2026, with its result: ✓ done, ◐ partly done, ✗ not done, ○ built but not yet proven in a live run.

| If you want to know… | Go to |
| --- | --- |
| What each current app does | A.0 – A.6 |
| Which problems the current apps have | A.8 |
| What the new system is and how it is built | B.1 – B.4 |
| Which filters drive the customer search | B.5 |
| What the system delivers per company | B.6 |
| How the scraping and the agents work | B.7 – B.8 |
| How to run it locally and in the cloud | B.13 – B.14 |
| In which order to build it | B.15 |
| What still needs a decision | B.17 |
| What is built, what is missing, what to do next | C.1 – C.7 |

# Part A – Current apps: requirements

This part is a copy of the doc "Willem App Workspace – Requirements" (2 Oct 2026). It describes the six existing apps as they are built today. Part B uses these filters, outputs and findings as the input for the new integrated system.

## A.0 At a glance

The workspace holds six browser apps that support MEK's sales of the Mek-Rider (MRTF01), an electric pallet truck with extendable forks that carries 2 pallets per trip, at a list price of €22,500 excl. VAT. Every app is client-side only with no backend, has a Dutch UI, and uses the MEK house style (navy #0e2038, red #d6483d, Oswald headings). These requirements were reverse-engineered from the source code as it stands today.

| App | Folder | What it does | Stack | Data and storage | External services |
| --- | --- | --- | --- | --- | --- |
| Leads dashboard | MEK-Movers-Sales/leads-dashboard | Sales pipeline (light CRM) from prospect to won or lost quote | One HTML file, vanilla JS | localStorage mek_leads_v1, seeded with 55 leads; shared claude.ai DB when online | SheetJS 0.18.5 (Excel import), Google Fonts |
| Prospect zoeker | MEK-Movers-Sales/prospect-zoeker | Finds logistics companies around a postcode and scores them A/B/C | One HTML file, vanilla JS | localStorage mek_maps_key (API key only) | Google Maps JS + Places API (New), PDOK Locatieserver |
| ROI calculator | MEK-Movers-Sales/roi-calculator | 4-step wizard: lead, efficiency, cost (Koop/Lease/AaS), comparison and quote PDF | One HTML file, vanilla JS, hand-drawn SVG charts | None (in memory) | jsPDF 2.5.1, mailto |
| Crossdock visualisatie | MEK-Movers-Sales/crossdock-visualisatie | Animated 2D floor plan, standard EPT vs Mek-Rider, plus calculator | One HTML file, inline SVG | None | Google Fonts only |
| Mek-Rider 3D | mek-rider-3d | 3D product view and 3D crossdock race (1 trip vs 2) | Vite 5 + three.js 0.128, ES modules | None | Google Fonts only |
| Leads Nederland | mek-rider-leads-nederland | Fork of the leads dashboard with a province layer and "find new companies" | One HTML file, vanilla JS | claude.ai shared DB only; in memory when run locally | SheetJS 0.18.5, Google Maps links |

The tools follow one sales flow:

1.	Find prospects with the Prospect zoeker, or with the "Zoek nieuwe bedrijven" dialog in Leads Nederland.

2.	Track them in the Leads dashboard or Leads Nederland.

3.	Convince them with the Crossdock visualisatie and Mek-Rider 3D.

4.	Quote them with the ROI calculator.

The crossdock tool reuses the ROI calculator's efficiency formula, extended with an A→B leg.

Shared files in MEK-Movers-Sales/bestanden/:

MRTF01 technical description (PDF)

Crossdocking one-pager (PDF)

MEK_Leads_crossdock.xlsx, the Excel lead list that feeds the dashboard import

Top-view drawings (PNG, SVG)

Dimension drawing MRTF01-000-00 (PNG)

White logo (SVG)

Short/long fork images

## A.1 Leads dashboard

This is a one-screen sales pipeline for MEK sales staff, who use it to move logistics companies from "Nieuw prospect" to "Offerte gewonnen" or "Offerte verloren". It is one file of about 82 KB, leads-dashboard/index.html, plus data/leads.json.

### Pipeline and KPIs

1.	Six statuses, in fixed order:

Nieuw prospect, Benaderd, Geïnteresseerd, Offerte uitgebracht, Offerte gewonnen, Offerte verloren.

The last four are "money" statuses that carry a quote value.

An unknown status is treated as prospect.

2.	One KPI tile per status:

Each tile shows the lead count.

Money statuses also show the € sum of waarde. The others show the split "A n · B n · C n".

Clicking a tile toggles a status filter. The active status also becomes the default status for a new lead.

3.	Summary cards:

"Verdeling offertewaarde": a 100% stacked bar over the 4 money statuses.

"Open pijplijn" = Σ waarde (interesse + offerte).

"Winratio" = round(gewonnen / (gewonnen + verloren) × 100)%, counted by leads rather than value. It shows "–" when no lead has been won or lost.

### Filters, search and sorting

1.	All filters combine with AND:

Status (one value, set from the tiles).

Kans A/B/C chips (multi-select).

"Familiebedrijf" chip (familie = ja or groot).

Plaats dropdown: unique cities with the postcode stripped, nl-sorted.

Live search over bedrijf, contact, email, segment and plaats.

2.	"Filters wissen" appears whenever a filter is active. Filters are not saved.

3.	Click a column header to sort by kans, bedrijf, status (pipeline order), volgende actie, waarde or datum. Click again to reverse.

Default sort: kans ascending, then bedrijf.

Datum and waarde start descending.

### Leads table

1.	Columns: Kans badge | Bedrijf (family tag, segment · plaats, loss reason) | inline Status select | Contact | Volgende actie | Offertewaarde | Datum | Bewerken.

2.	Changing the status inline saves it at once and sets datum to today.

3.	The Contact cell shows:

tel:, mailto:, website and Google Maps links.

LinkedIn people-search buttons for 4 roles: Warehouse manager, Supply chain manager, Crossdock manager, Eigenaar / directeur.

One Google site:linkedin.com/in search.

The company name is cleaned of B.V., BV, holding, nederland and text in brackets before it is searched.

4.	Hovering a row shows "waarom interessant" as a tooltip.

5.	Empty states: "Geen leads gevonden" when the filters hide everything, "Nog geen leads" when the list is empty.

### Create, edit, delete

1.	A modal form with these fields:

Bedrijfsnaam (required), Kans (default B), Segment, Familiebedrijf, Adres, Postcode en plaats.

Contactpersoon, Functie, Telefoon, E-mail, Website, Google Maps-link.

Status, Datum laatste contact (default today), Volgende actie, Aantal Mek-Riders, Offertewaarde.

Reden verloren (shown only for verloren), Waarom interessant, Notities.

2.	Offertewaarde auto-fills as aantal × €22,500 until the user types a value of their own.

3.	Deleting needs two clicks ("Klik nogmaals om te verwijderen").

4.	Saving sets createdAt (if new) and updatedAt.

### Excel import and JSON export

1.	Import reads .xlsx, .xls or .csv with SheetJS:

It uses the sheet "Leads", or the first sheet if there is none.

Headers are matched case-insensitively: Bedrijf (required), Postcode, Plaats, Kans, Status, Segment, Adres, Contactpersoon, Functie, Telefoon, E-mail, Website, Google Maps, Laatste contact, Volgende actie, Waarom interessant, Aanpak, Notities, Familiebedrijf.

Hyperlink targets are preferred over cell text.

Dutch status text is mapped to codes. "Geen interesse" becomes verloren with the reason "Geen interesse".

Rows that repeat an existing company name + postcode are skipped.

A progress banner shows during the import.

2.	Export downloads all leads as mek-leads-YYYY-MM-DD.json. There is no import back from JSON.

### Storage

Online (claude.ai artifact runtime): shared DB collection leads with live updates via onSnapshot.

Local: localStorage mek_leads_v1. On first load the data comes from data/leads.json. If the page is opened from file://, it falls back to the copy of the data embedded in the page.

### Data model (one lead)

| Field | Type | Notes |
| --- | --- | --- |
| id | string | Slug of name + postcode, e.g. chain-logistics-bv-5405-bw |
| bedrijf | string | Required |
| kans | A / B / C / empty | Seed data: A 17, B 28, C 10 |
| status | enum (6) | Seed data: 54 prospect, 1 offerte |
| segment | free text | 39 different values in the seed data |
| familie | ja / groot / nee / empty | Missing in 29 of 55 records |
| adres, plaats | string | plaats = "5405 BW Uden" (postcode + city) |
| contact, functie, tel, email, web, maps | string | contact, functie and email are empty in all 55 |
| datum | YYYY-MM-DD | Date of last contact |
| volgende | free text | Next action |
| aantal, waarde | number | waarde in € excl. VAT |
| reden, waarom, aanpak, notitie | string | aanpak is imported but never shown |
| createdAt, updatedAt | ISO timestamp | Two different formats occur in the seed data |

### Technical

The app is vanilla JS in one IIFE with no build step. It has a dark theme only and works down to phone width:

KPI grid: 6 columns, then 3 at 980px or less, then 2 at 560px or less.

The table scrolls horizontally (minimum width 1000px).

It needs a modern browser: it uses <dialog> and color-mix(), so Chrome 111+ or Safari 16.2+.

## A.2 Prospect zoeker

The Prospect zoeker lets a sales rep enter a Dutch postcode and a radius. It finds logistics companies, DCs, warehouses and crossdocks nearby through Google Places, scores them A/B/C and exports the list as CSV. It is one file, prospect-zoeker/index.html (301 lines), and each user brings their own Google API key.

### API key

1.	The key goes in a password field and is saved to localStorage mek_maps_key. If saving fails, the key still works for the session.

2.	A help panel explains how to get a key:

Create a Google Cloud project and enable billing.

Enable Maps JavaScript API and Places API (New).

Restrict the key to those 2 APIs and set a daily limit.

### Search

1.	Inputs:

Postcode, validated by ^\d{4}\s?[a-zA-Z]{0,2}$.

Radius: 5, 10 (default), 20 or 30 km.

8 search-term chips: logistiek, distributiecentrum, warehouse, crossdock, transportbedrijf, opslag en distributie (on by default), expeditie, fulfilment (off by default).

Pressing Enter starts the search.

2.	Validation runs in this order: key present, valid postcode, at least one term.

3.	Geocoding uses the free PDOK Locatieserver: api.pdok.nl/bzk/locatieserver/search/v3_1/free. It returns the centroid and the place name.

4.	Search uses Google Maps JS (v=weekly, language=nl, region=NL) and Place.searchText:

One call per active term, one after another.

Each call is limited to a bounding box around the centroid.

Each call returns at most 20 results.

5.	Post-processing:

Removes duplicates by place id.

Drops places marked CLOSED_PERMANENTLY.

Computes the haversine distance and drops results beyond the radius.

### Classification and score

| Rule (first match on the name) | Segment | Points |
| --- | --- | --- |
| crossdock, cross-dock, hub | Crossdock / hub | 2 |
| distributie, distribution, dc | Distributiecentrum | 2 |
| warehous, opslag, storage, fulfil (or Google type storage) | Warehouse / opslag | 2 |
| logist | Logistiek dienstverlener | 2 |
| transport, expeditie, cargo, freight, trucking | Transport | 1 |
| anything else | Overig | 0 |

Reviews add points too: 100 or more Google reviews +2, 20 or more +1. The total sets the score: 4 or more is A, 2 or more is B, anything else is C.

### Results and export

1.	Stat tiles show Totaal, A, B and C for the visible list.

2.	A live text filter searches name and address.

3.	"Self-storage en uitzendbureaus verbergen" is on by default. It hides names that match self-storage, uitzend, verhuis, parkeer and similar words.

4.	Table columns: Score | Bedrijf + adres | Segment | Afstand (km) | Reviews | Contact (tel, website, Google Maps). All columns can be sorted; the default is score descending.

5.	The CSV export holds the visible list:

Semicolon-separated, UTF-8 with BOM.

File name: MEK-prospects-<PC>.csv.

Columns: Score, Bedrijf, Adres, Segment, Afstand, Google-reviews, Telefoon, Website, Google Maps.

### Constraints

Each search makes up to 8 Places Text Search calls. They are paid calls, billed to the user's own Google account.

There is no map view, no cache and no retry. If one term's call fails, the whole search fails.

The app needs PDOK to be available with CORS.

## A.3 ROI calculator (Terugverdientijd calculator)

The calculator is a 4-step wizard that shows a prospect the payback of the Mek-Rider against a standard EPT under three commercial models: Koop, Lease and As a Service. It ends in a quote PDF. It is one file, roi-calculator/index.html (1,177 lines). With the default inputs it shows an 18.8% efficiency gain, €8,460 saved per year, and a payback of the extra cost over a standard EPT in 12 months.

### Step 1: Lead details

Fields: Naam, Bedrijf, E-mailadres (required, must contain "@"), Telefoonnummer.

The values are kept in memory only.

### Step 2: Route and efficiency

| Input | Unit | Default | Range (step) |
| --- | --- | --- | --- |
| Lengte traject | m | 40 | 5–200 (5) |
| Breedte traject | m | 20 | 5–200 (5) |
| Rijsnelheid | km/h | 12 | 3–20 (0.5) |
| Routetype | – | Rechthoekig | Rechthoekig (L+W) or Diagonaal (√(L²+W²)) |
| Inclusief retour | – | off | checkbox, doubles the distance |
| Laad-/lostijd per pallet | s | 30 | 0–120 (5) |
| Pallets per rit, Mek-Rider | pallets | 2 | 1–2 |

efficiency = min(95%, 1 − ((t_ride + n × t_load) / n) / (t_ride + t_load)), where t_ride = distance / speed

Here n is the number of pallets the Mek-Rider carries per trip. The result is rounded to 1 decimal and passed to step 3.

KPI tiles: Afstand per rit, Rijtijd, Cyclustijd standaard EPT, Cyclustijd Mek-Rider (per pallet), Berekende efficiëntiewinst.

### Step 3: Costs

| Input | Mode | Default | Range |
| --- | --- | --- | --- |
| Aanschafwaarde EPT (€) | all | 22,500 | 5,000–40,000 |
| Prijs concurrerende EPT (€) | all | 14,000 | 0–40,000 |
| Jaarkosten medewerker (€/yr) | all | 45,000 | 30,000–70,000 |
| Inzet op pallettransport (%) | all | 100 | 10–100 |
| Bedrijfsuren per dag (h) | all | 8 | 1–24 |
| Leasetermijn (months) | Lease | 60 | 12–84 |
| Lease rente (%/yr) | Lease | 6 | 1–15 |
| Leasebedrag concurrent (€/mo) | Lease | 500 | 0–3,000 |
| Payback on difference with competitor lease | Lease | off | checkbox |
| Contractduur (months) | AaS | 60 | 12–84 |
| Maandtarief all-in (€/mo) | AaS | 800 | 300–1,500 |
| Truckkosten (€/yr) | AaS | 1,000 | 200–3,000 |
| Restwaarde (% of price) | AaS | 20 | 0–50 |

savings per year = wage × eff × usage × (hours / 8)

Koop (purchase):

Payback of the extra cost = max(price − competitor price, 0) / monthly savings.

Full payback = price / monthly savings.

It also shows savings over 5 years.

Chart: 36 months of cumulative savings against the price lines, with break-even markers.

Lease:

Monthly payment is a standard annuity: P·r / (1 − (1+r)^−n).

Net = monthly savings − payment. If the checkbox is on, only the difference with the competitor's lease is used as the payment.

A positive net shows "Direct positief"; a negative net shows a red monthly amount.

Chart: cumulative net over the term.

As a Service:

Net = monthly savings − monthly fee.

An internal MEK margin panel shows:

Depreciation = (price − residual) / term.

Opex = truck costs / 12.

Margin = fee − (depreciation + opex), shown as € and %.

Total margin over the term.

"Vraag offerte / pilot aan" opens a pre-filled mailto to info@mek-mover.nl.

### Step 4: Comparison and PDFs

1.	A comparison table of Koop, Lease and AaS with these rows:

Type kosten

Bedrag/maand

Payback (full price and extra cost)

Netto resultaat/mnd

Looptijd

Totale kosten

Eigenaar na afloop

Restwaarderisico

2.	Quote PDF (jsPDF, A4):

Navy header with the logo.

Quote number MEK-YYYYMMDD-HHMM, date, and validity of 30 days.

Customer and MEK details.

One chosen model, or all 3 side by side (the default).

Number of trucks (1–20), subtotal, 21% VAT and total.

The indicative customer benefit, terms, and a signature block.

3.	Comparison PDF: mek-rider-vergelijking-YYYY-MM-DD.pdf.

### Technical

Vanilla JS, with charts drawn as hand-built SVG.

jsPDF 2.5.1 from cdnjs. PDF export needs internet.

Nothing is saved: no persistence and no URL state, so a page refresh loses all inputs.

Dark theme, maximum width 900px, 1 column below 720px.

## A.4 Crossdock visualisatie

The Crossdock visualisatie is a sales demo for crossdock prospects. Two animated floor plans run side by side: a standard EPT that takes 1 pallet per trip to dock A or B, and the Mek-Rider that takes 2 pallets and unloads at A and then B in one loop. A calculator turns the prospect's own hall and daily volume into time, distance and FTE saved. It is one file, crossdock-visualisatie/index.html (457 lines), with no libraries.

### Live simulation

1.	Two inline SVG lanes (viewBox 800×250). Each lane shows:

Inbound trailer, sorting lanes, dock A and dock B.

Dashed routes.

A truck sprite with 1 or 2 pallets.

2.	Each lane also has a counter ("N pallets verplaatst") and a phase line, e.g. "Rijden naar losplek A, rit 3".

3.	Controls:

Pauzeer/Start and Opnieuw.

Tempo 10×, 20× (default) or 40×.

Clock "Verstreken tijd in de hal".

The animation starts paused if the user prefers reduced motion.

4.	A lead bar reports how many more pallets the Mek-Rider has delivered so far.

5.	Trailers hold 12 pallet slots. They empty and fill, and the screen shows "Trailers gelost" and "Trailers vertrokken".

### Process steps

Five buttons show the process. Steps 2, 4 and 5 carry a "Mek-voordeel" badge. Selecting a step highlights its zone in the plan and shows a dynamic impact text:

1.	Aankomst trailer: no difference between the trucks.

2.	Lossen uit de trailer: 17 instead of 33 drive-ins for a trailer of 33 pallets.

3.	Scannen en sorteren: fewer trips mean less congestion.

4.	Transport naar outbound: trips and km saved per day.

5.	Lossen op 2 losplekken: only the gap metres extra, instead of a full return trip (this step is selected by default).

### Calculator ("Uw hal, uw volume")

| Slider | Unit | Default | Range |
| --- | --- | --- | --- |
| Afstand inbound → outbound dock | m | 40 | 5–200 |
| Zijwaartse verplaatsing tussen docks | m | 20 | 5–200 |
| Afstand tussen losplek A en B | m | 10 | 0–50 |
| Rijsnelheid | km/h | 12 | 3–20 |
| Laad-/lostijd per pallet | s | 30 | 0–120 |
| Pallets per dag | pallets | 600 | 50–3,000 |

D1 = len + wid;  std_trip = 2·D1 + gap;  mek_trip = 2·D1 + 2·gap;  eff = 1 − ((mek_trip / v + 2·load) / 2) / (std_trip / v + load)

The results table compares the two trucks on:

Losplekken per rit

Cyclustijd per rit

Tijd per pallet

Ritten per dag

Rijafstand per dag (km)

Uren per dag

The headline reads "X% efficiënter", plus the hours saved per day and the FTE saved on an 8-hour shift. With the defaults that is 26.1% and 3.0 hours, or 0.38 FTE. With gap = 0 the result should match the ROI calculator.

### Technical

Vanilla JS with SVG built through createElementNS.

The only external resource is the Oswald font.

Nothing is saved: no persistence and no URL state.

Layout: maximum width 980px, 1 column below 720px. The SVG has a minimum width of 560px and scrolls horizontally on narrower screens.

## A.5 Mek-Rider 3D

Mek-Rider 3D is an interactive 3D animation of the MRTF01 with two tabs: a rotating product view, and a crossdock race in which a standard EPT needs 2 trips and the Mek-Rider 1 trip to move the same 2 pallets. It is the only app with a build step: Vite 5 + three.js 0.128.0. Its dimensions follow the MRTF01 technical description and the dimension drawing MRTF01-000-00.

### Product view

1.	A rotating Mek-Rider on a round floor, with orbit controls: drag to look around, scroll or pinch to zoom.

Auto-rotation can be switched on or off. It is off when the user prefers reduced motion.

2.	"Lepels uitschuiven" extends the forks from 1,198 to 1,998 mm in 4 s and retracts them in 2 s.

A live readout shows the length in mm, with a meter bar and a red ruler on the floor.

3.	Load selector: Leeg, 1 pallet or 2 pallets.

Choosing 2 pallets extends the forks automatically. The second pallet appears only when the forks are fully out.

Retracting the forks drops the load back to 1 pallet.

4.	Spec chips: 1 of 2 pallets per rit, 2.000 kg, Uitschuiven in 4 sec, 785 mm breed.

### Crossdock view

1.	A hall 40 × 18 m with two lanes side by side, Standaard EPT and Mek-Rider. Each lane has:

An inbound dock and a pickup area for 2 euro pallets.

Drop spots A and B, and an outbound dock.

2.	Scripted plans per truck, built from these steps: move, extend, lift, pick, drop, ride counter, status, caption.

EPT: pick pallet 1, drive to A, drop, drive back empty, pick pallet 2, drive around pallet A to B, drop. That is 2 trips.

Mek-Rider: extend the forks, pick both pallets, drop at A, retract the forks, drive on to B, drop. That is 1 trip.

3.	Motion model:

Trapezoid speed profile: 1.1 m/s² acceleration, 12 km/h empty, 10 km/h loaded.

Side moves follow an S-curve, and the truck turns with its direction of travel.

4.	HUD per lane: Ritten, Tijd (s), Afstand (m) and a status line. Floating name tags are projected above the trucks.

5.	Controls: Start/Pauze/Verder, Opnieuw, and speed 1×, 2× or 4×.

6.	Big captions for video, e.g. "Lepels uit: 1.198 → 1.998 mm in 4 sec" and "1 rit in plaats van 2".

7.	Result panel "Zelfde klus, minder ritten":

Trips, time and metres for each truck.

The % fewer metres and % faster. The README states 58% and 46% for this layout.

A "Nog een keer" button.

### Recording mode and fallback

"Opnamemodus" hides all buttons and panels for clean screen recording. Esc or "Opnamemodus uit" exits it.

If WebGL fails, the app shows an error panel: "De 3D-weergave kon niet worden geladen…".

### Code structure

| Area | Files | Responsibility |
| --- | --- | --- |
| Config | config/dimensions.js | All MRTF01 measurements, speeds, timings and brand colours |
| Models | models/truck.js, mekRider.js, standardEpt.js, driver.js, pallet.js | Geometry. Each truck exposes setExt() and setLift() |
| Scenes | scenes/productScene.js, crossdockScene.js | Lights, floor, camera, controls, HUD wiring |
| Simulation | sim/layout.js, plan.js, lane.js | Hall positions, step scripts, the motion executor |
| UI | ui/dom.js, styles.css, index.html | Captions, number formatting, house style |

### Build and run

Requires Node.js 18 or newer.

npm run dev starts the dev server with hot reload.

npm run build builds to dist/.

npm run build:single builds one self-contained HTML file (via vite-plugin-singlefile) for e-mail, USB or a Claude artifact.

Rendering: device pixel ratio capped at 2, PCF soft shadows.

On narrow (portrait) screens the camera uses a wider field of view.

## A.6 Mek-Rider leads Nederland

Leads Nederland is a fork of the Leads dashboard. It keeps the same statuses, KPIs, filters, table, form, LinkedIn links and Excel import, and adds a national overview by province plus a "Zoek nieuwe bedrijven" dialog. It is one file, mek-rider-leads-nederland/index.html (751 lines). It is a local copy of a claude.ai artifact and works properly only inside the claude.ai runtime.

### Additional features

1.	Overview ("Heel Nederland"):

5 national cards: Leads totaal (with the number of open A-leads), Open pijplijn, Offertes uitstaand, Gewonnen, Winratio.

12 province tiles. Each tile shows its lead count, a stacked status bar, the pipeline, outstanding quotes, won quotes, win ratio, open A-leads and the date it was last updated.

A "Zonder provincie" tile for leads with no postcode.

2.	Hash routing:

#noord-brabant and similar open a province view; #alle opens all leads.

Each view has a breadcrumb and a province switcher, and the document title changes to match. Back and forward work.

Switching view resets all filters.

3.	Province from postcode: a fixed table of postcode ranges derives the province offline. The form also has a Provincie field that auto-fills when the postcode changes.

4.	Zoek nieuwe bedrijven:

Enter a postcode. 9 preset Google Maps searches (Transportbedrijf, Logistiek dienstverlener, Warehouse opslag, Distributiecentrum, Expeditie, Fulfilment, Koelhuis, Pakket hub crossdock, Groothandel magazijn), plus a Google web search and a custom term.

Duplicate check: shows existing leads in the same 4-digit postcode area and in the surrounding 3-digit area.

"+ Lead toevoegen met deze postcode" opens the new-lead form with the postcode filled in.

The last postcode searched is saved in localStorage mek-zoek-pc.

5.	After an import, a banner shows how the leads are spread across provinces. A banner also warns when an edit moves a lead to another province.

6.	A hub link in the header goes to the "MEK Movers Sales" artifact.

### Differences from the Leads dashboard

| Capability | Leads dashboard | Leads Nederland |
| --- | --- | --- |
| Province overview and routing | No | Yes |
| Zoek nieuwe bedrijven | No | Yes |
| Provincie field | No | Yes |
| JSON export | Yes | No |
| Local persistence | localStorage mek_leads_v1 | None; memory only when outside claude.ai |
| Seed from data/leads.json | Yes, plus an embedded copy | No; the file is a backup only |

The two leads.json files hold the same 55 leads. Only the key order differs.

## A.7 Shared requirements

All six apps share one brand, one language and one rule: no backend. Any new app or change should keep to the requirements below.

### Branding and UI

| Token | Value | Use |
| --- | --- | --- |
| Background | #0e2038 | Page, 3D scene background |
| Card | #142c4a / #1a3558 | Panels |
| Text / soft text | #f4f6f8 / #93a6bf | Body text; also the standard-EPT colour |
| Accent (MEK red) | #d6483d | CTAs, Mek-Rider, verloren |
| Positive | #5fb885 | Kans A, gewonnen, break-even |
| Warning | #e8b04a | Kans B, offerte, family tag |
| Headings | Oswald 500/600/700 | Uppercase, italic, skewX(−6°) |
| Body | System font stack | -apple-system, Segoe UI, Roboto |

The theme is dark only. The light-mode hooks exist in the CSS, but they repeat the dark values.

The UI is Dutch only (lang="nl"), with nl-NL number and currency formatting and dd-mm-yyyy dates.

Every app must work at phone width: safe-area insets, wide tables that scroll horizontally, and grids that collapse to fewer columns between 980px and 560px.

The apps include basic accessibility: aria-pressed on toggles, visible focus outlines, and a reduced-motion setting that pauses animations.

### Product constants (from the MRTF01 technical description)

| Constant | Value | Used in |
| --- | --- | --- |
| List price | €22,500 excl. VAT | Leads apps (aantal × price), ROI calculator |
| Fork length | 1,198 mm retracted / 1,998 mm extended | 3D |
| Extend / retract time | 4 s / 2 s | 3D |
| Width | 785 mm | 3D |
| Capacity | 2,000 kg, 1 or 2 euro pallets | 3D, ROI calculator, crossdock |
| Speed | 12 km/h empty, 10 km/h loaded | 3D; 12 km/h default in the calculators |
| VAT | 21% | ROI quote PDF |

### Hosting and runtime

The four MEK-Movers-Sales apps are static HTML: they open from file:// with no server.

The Leads dashboard reads data/leads.json only when served over http, e.g. with python -m http.server.

Mek-Rider 3D needs npm run build (or build:single) before it can be deployed.

Leads Nederland needs the claude.ai artifact runtime (window.claude.use('db')) to store data.

Internet is needed for:

Google Fonts (falls back to system fonts).

SheetJS 0.18.5 and jsPDF 2.5.1 from cdnjs.

Google Maps JS and Places, plus PDOK (Prospect zoeker).

Supported browsers: current Chrome, Edge, Firefox and Safari 16.2 or newer. The apps use <dialog>, color-mix() and optional chaining, and the 3D app needs WebGL.

### Data and privacy

No app has accounts, roles or authentication.

Lead data stays in the browser (localStorage), or in the shared claude.ai DB for everyone with edit access.

The only data that leaves the browser:

mailto (ROI calculator)

Downloaded PDF, CSV or JSON files

Google and PDOK queries (postcode and search terms only)

To share data between colleagues outside claude.ai, the apps need a real backend such as Supabase, Firebase or a custom API. The README says to swap out saveLead, removeLead and the loading code in the opslag section.

## A.8 Gaps, risks and open questions

The code review turned up 3 high-severity risks:

1.	Stored XSS in both leads apps, through unvalidated website and Maps links.

2.	Internal MEK margins shown on the customer-facing ROI screen.

3.	Leads Nederland loses all data when it runs outside claude.ai.

The table lists every finding, highest severity first. Line numbers refer to each app's index.html unless another file is named.

| Severity | App | Finding | Where |
| --- | --- | --- | --- |
| High | Both leads apps | web and maps values go straight into href. A javascript: URL from the form or an Excel import runs when clicked, for every user of the shared DB. | Dashboard L290, L401; Nederland L571 |
| High | ROI calculator | The "intern" MEK margin panel shows on the customer screen in AaS mode, with no way to hide it. | L297–301 |
| High | Leads Nederland | Outside claude.ai, data lives in memory only. It never loads leads.json and has no export, so a reload loses everything. | L343–345 |
| Medium | Both leads apps | SheetJS 0.18.5 has known CVEs (CVE-2023-30533, CVE-2024-22363), loads without SRI, and parses files the user supplies. | Dashboard L211, Nederland L294 |
| Medium | Both leads apps | Writes are full replaces from a stale copy of the lead, so the last writer wins. Concurrent edits in shared mode are lost silently. | Dashboard L272, L392 |
| Medium | Leads dashboard | Once localStorage exists, the seed data is never reloaded. There is no restore from a JSON backup and no reset button. | L257, L283 |
| Medium | Both leads apps | Import dedup compares plaats.slice(0,7) with the Postcode column, so re-imports can create duplicates. | Dashboard L497–505 |
| Medium | ROI calculator | The mailto body joins lines with a literal "\n", so the e-mail arrives as one line. | L708 |
| Medium | ROI calculator | The lease "premium" option is ignored in the quote PDF and in the comparison's total cost, so the figures disagree with step 3. | L817, L885 |
| Medium | ROI calculator | Savings scale as hours / 8 on one wage: 24 h gives 3× the annual wage. There are no shift or working-day inputs. | L499 |
| Medium | ROI calculator | Quote numbers are unique only to the minute. There is no sequence and no record of quotes sent. | L904 |
| Medium | Prospect zoeker | The API key is stored in plain text, and the help text does not mention HTTP-referrer restriction. | L134 |
| Medium | Prospect zoeker | The sort value tier×1000 + reviews breaks above 1,000 reviews, so a B can rank above an A. | L248 |
| Medium | Prospect zoeker | The CSV export does not neutralise formula injection (values starting with =, +, − or @). | L288 |
| Medium | Crossdock visualisatie | Step 2 claims a load-time advantage (17 vs 33 drive-ins) that the calculator does not credit. | L400 |
| Low | Both leads apps | today() uses the UTC date, so between 00:00 and 02:00 Dutch time it gives yesterday. | Dashboard L227 |
| Low | Both leads apps | An inline status change always overwrites "datum laatste contact", and setting verloren inline skips the reason. | Dashboard L392 |
| Low | Both leads apps | The footer claims shared storage even in local mode. | Dashboard L166, Nederland L230 |
| Low | Both leads apps | aanpak is imported but never shown. Notes and "waarom" cannot be searched. | Dashboard L513 |
| Low | Leads Nederland | The postcode → province table is approximate (e.g. 7740–7742 Coevorden maps to Overijssel). | L301–310 |
| Low | ROI calculator | Static placeholders (19%, 20 mnd, €13.500) flash before the JS runs. | L196–292 |
| Low | ROI / crossdock | fmtTime can show "60 sec" or "1 min 60 sec". | ROI L462, crossdock L433 |
| Low | Crossdock visualisatie | The rAF loop runs even when paused. Labels are not tied to their sliders, so the sliders have no accessible name. | L376, L151 |
| Low | Mek-Rider 3D | The result panel appears 1.4 s after finishing even if "Opnieuw" was pressed in between, because the setTimeout is never cancelled. | crossdockScene.js L686 |
| Low | Mek-Rider 3D | The canvas textures (MEK logo, A/B, dock labels) are drawn before Oswald has loaded, so they may render in Arial. | helpers.js textTex |
| Low | Mek-Rider 3D | three.js is pinned to 0.128 (2021). The README warns that colours change on upgrade. | package.json |

### Open questions

☐	Should the two leads apps merge into one, with the province layer and the local storage + export together?

☐	Which backend (Supabase, Firebase or a custom API) should replace localStorage and the claude.ai DB, so colleagues share leads outside claude.ai?

☐	Should the ROI calculator save its leads and quotes (for example into the leads DB) instead of relying on mailto?

☐	Should the product name be standardised? The code uses Mek-Rider, Mek-Mover EPT, MEK-Mover and MEK.

☐	Should the price (€22,500), VAT, the 8-hour shift and the product specs move into one shared config, instead of being hard-coded in each app?

☐	Is a light theme or an English UI needed?

☐	Should the volgende-actie field become a due date with reminders, plus an activity log per lead?

# Part B – System specification: MEK Sales Hub

MEK Sales Hub is one web application that replaces the six separate apps in Part A. It adds an agentic prospecting engine that keeps scraping the Netherlands for companies that fit the Mek-Rider, scores them with a Claude agent, and puts the best ones in the sales pipeline. The design follows the hari_hackathon app (YoungCreator2026): Next.js + Supabase for the app, n8n + Apify for scraping and scheduling, and the AI inside the app.

## B.1 Goals and scope

Build status  ◐ Goals 1, 4 and 5 are met in the build. Goals 2 and 3 (continuous prospecting, agent-scored customers) are built, but not yet proven in a live run, and Claude is not switched on yet.

### Goals

1.	One application. Leads dashboard, Leads Nederland, Prospect zoeker, ROI calculator, Crossdock visualisatie and Mek-Rider 3D become modules of one app, with one login, one database and one house style.

2.	Continuous prospecting. Saved search profiles run on a schedule. Every run finds new companies, refreshes known ones and never adds a duplicate.

3.	Good customers, not just many. Every company found is qualified by an AI agent against the Mek-Rider customer profile. It gets a score from 0 to 100, a kans (A/B/C), the reasons, and a suggested approach.

4.	Human in control. New prospects land in a review queue. A salesperson approves them into the pipeline. Nothing is e-mailed without approval.

5.	Local first. The whole system runs on one Windows laptop for testing. The same code then deploys to the cloud.

### In scope

Everything the six apps do today (Part A), with the high and medium findings from A.8 fixed.

Agentic discovery, qualification, enrichment and scoring of B2B logistics companies in the Netherlands.

Scheduling, budgets and run monitoring.

A shared database with users and roles.

### Out of scope (first release)

Scraping LinkedIn profiles. The app keeps generating LinkedIn search links, as today. Scraping LinkedIn breaks its terms of use and raises privacy risk.

Sending e-mail automatically. Version 1 drafts e-mails and the user sends them, or approves sending through n8n + Gmail.

Countries other than the Netherlands. The data model allows it later.

Payments and credits (the hackathon app's Mollie module is not needed).

## B.2 Users and roles

Build status  ◐ Admin, Sales and Viewer are enforced on the server. Presentation mode hides figures with CSS only (C.3, U3).

| Role | Who | Can do |
| --- | --- | --- |
| Admin | Owner / sales lead | Everything, including settings, product constants, budgets, users and the internal AaS margin |
| Sales | MEK sales staff | Leads, review queue, search profiles, runs, ROI and quotes (internal margin visible) |
| Viewer | Colleagues, management | Read-only dashboards and leads |
| Presentation mode | A switch any user can turn on in front of a customer | Hides all internal figures (margins, scores, notes) on the ROI, crossdock and 3D screens |

## B.3 Module overview

Build status  ◐ All six modules are built. Prospect Radar has no map view yet (C.3, U10).

| Module | Replaces | Main screens | New in the integrated app |
| --- | --- | --- | --- |
| Overzicht | Leads Nederland overview | National KPI cards, 12 province tiles, runs widget | Real province from PDOK, newest agent finds, open review count |
| Leads | Leads dashboard + Leads Nederland | Pipeline table, KPI tiles, filters, lead detail, import/export | Shared DB, activity log, due dates, contacts, agent reasons, Excel + CSV + JSON export, JSON restore |
| Prospect Radar | Prospect zoeker + "Zoek nieuwe bedrijven" | Search profiles (filters), runs, review queue, map | Agentic n8n + Apify pipeline, schedules, budgets, no Google key in the browser |
| ROI & Offertes | ROI calculator | 4-step wizard, comparison, quote PDF | Quotes saved per lead, numbered by sequence, presentation mode, bug fixes |
| Demo | Crossdock visualisatie + Mek-Rider 3D | 2D crossdock calculator, 3D product and race views | Same constants as ROI, can open from a lead with its hall data |
| Instellingen | Hard-coded values in every app | Product constants, scoring weights, users, API status, budgets | One source of truth for price, VAT, specs and shift hours |

## B.4 Architecture

Build status  ✓ Built as designed: Next.js 16, Supabase, n8n in Docker, Apify, the Claude SDK and PDOK. The KvK client is present; its key is not set.

The app owns the data, the agents and the user interface. n8n only runs scrapers and schedules, and Apify does the actual scraping in its cloud. This is the same split as the hackathon app, and it keeps prompts, scoring and data rules in versioned, testable TypeScript.

Figure 1 – System architecture

| Component | Technology | Responsibility |
| --- | --- | --- |
| Web app | Next.js 16 (App Router), React 19, TypeScript, Tailwind CSS 4 | All screens, server actions, API routes, agent orchestration |
| Database and auth | Supabase (Postgres, Auth, Storage, Row Level Security) | Companies, leads, runs, quotes, users; quote PDFs in Storage |
| AI agents | Claude API via @anthropic-ai/sdk, structured output validated with Zod | Planning queries, qualifying and scoring companies, picking contacts, drafting e-mails |
| Workflow engine | n8n (self-hosted in Docker locally; cloud or VPS later) | Schedules, calling Apify, batching results back to the app, sending approved e-mails |
| Scraping | Apify actors (cloud), called from n8n with an API token | Google Maps listings, Google search signals, website text, contact details |
| Geodata | PDOK Locatieserver (free) | Postcode → coordinates, municipality and province |
| Company register (optional) | KvK API (paid) | KvK number, legal name, SBI activity codes, size class |
| 3D and charts | three.js (upgraded from 0.128), SVG charts | Demo module |
| PDF | Server-side PDF (e.g. @react-pdf/renderer) or jsPDF in the browser | Quotes and comparisons |

## B.5 Search filters (the customer profile)

Build status  ◐ 13 of 15 filters done. SBI codes are stored but not applied, and the schedule defaults to off (C.4, F12, F14).

A search profile stores the filters for one kind of customer, for example "Crossdocks in Noord-Brabant" or "All logistics in the Netherlands". The filters merge the inputs of the Prospect zoeker, "Zoek nieuwe bedrijven" and the lead filters from Part A. Several profiles can run side by side.

| Filter | Type | Default | Origin in Part A |
| --- | --- | --- | --- |
| Area mode | Radius / Provinces / Whole Netherlands | Radius | Prospect zoeker, Leads Nederland |
| Postcode + radius | PC4 or PC6, 5 / 10 / 20 / 30 / 50 km | 10 km | Prospect zoeker (50 km is new) |
| Provinces | Multi-select of the 12 provinces | Noord-Brabant | Leads Nederland |
| Search terms | Multi-select + free terms | The first 6 below | Prospect zoeker (8 terms) + Leads Nederland (9 presets) |
| Segments to include | Crossdock / hub, Distributiecentrum, Warehouse / opslag, Logistiek dienstverlener, Transport, Overig | All except Overig | Prospect zoeker classification |
| Exclusion terms | List | self-storage, opslagruimte huren, opslagbox, uitzend, verhuis, koeriersdienst particulier, parkeer | Prospect zoeker exclusion filter |
| Minimum Google reviews | Number | 0 | Prospect zoeker score input |
| Business status | Open only | On | Prospect zoeker (drops CLOSED_PERMANENTLY) |
| Must have | Website / phone | Website | New |
| Family business | Any / ja / groot / nee | Any | Leads "Familiebedrijf" chip |
| Minimum kans to queue | A / B / C | B | Leads kans |
| SBI codes (if KvK is on) | List, e.g. 52.10 opslag, 52.29 expeditie, 49.41 goederenvervoer over de weg | Off | New |
| Skip known companies | Already in pipeline / rejected / seen in the last N days | All three, N = 30 | Import dedup (fixed) |
| Schedule | Off / daily / weekly / every N hours, plus a time window | Daily 02:00 | New |
| Budget | Max Apify spend per run and per month (USD), max companies per run | $2 per run, $50 per month, 200 | New |

Search terms in one list, deduplicated: logistiek, distributiecentrum, warehouse, crossdock, transportbedrijf, opslag en distributie, expeditie, fulfilment, logistiek dienstverlener, koelhuis, pakket hub crossdock, groothandel magazijn.

## B.6 Output: the prospect and lead record

Build status  ✓ All output fields and the three export formats are done (C.4, O1–O4).

Every company the system finds becomes a company record. When a user approves it, a lead is created for it, with the pipeline fields from Part A. The output keeps every field the current apps use, so existing screens, imports and exports keep working.

| Field | Source | Notes |
| --- | --- | --- |
| bedrijf, adres, plaats (postcode + city) | Google Maps listing | As in A.1 |
| provincie, gemeente, lat/lng | PDOK | Replaces the approximate postcode table |
| tel, web, maps | Google Maps listing | URLs are validated (http/https only) |
| place_id, domain, kvk_nummer | Listing, website, KvK | Unique keys for deduplication |
| google_reviews, rating, categories | Google Maps listing |  |
| segment | Rules, then the agent | One of the 6 segments |
| distance_km | Computed from the profile's postcode |  |
| familie | Agent (website text, KvK) | ja / groot / nee / onbekend |
| fit_score (0–100) | Agent | See B.8 |
| kans (A/B/C) | From fit_score | A ≥ 75, B 50–74, C < 50 (tunable in settings) |
| score_reasons | Agent | 3–5 short reasons, each linked to the evidence it came from |
| signals | Search scraper + agent | e.g. "vacature orderpicker", "nieuw DC geopend", "crossdock activity", "uitbreiding" |
| waarom (why interesting) | Agent | Filled in, unlike the current data where it is manual |
| aanpak (approach) | Agent | Shown in the UI (today it is imported but hidden) |
| contacts[] | Contact scraper + agent | Name, role, e-mail, phone, source URL, LinkedIn search link |
| status, datum, volgende (+ due date), aantal, waarde, reden, notitie | Sales user | Pipeline fields from A.1 |
| source, run_id, first_seen, last_seen | System | Where and when it was found |

Exports keep the current formats:

CSV with the Prospect zoeker columns (with formula-injection protection).

Excel in the MEK_Leads_crossdock.xlsx layout, so the existing import still works.

JSON in the mek-leads format, now with a matching restore.

## B.7 The agentic prospecting pipeline

Build status  ◐ 8 of 14 items done, 6 partly (C.5, P3, P4, P8, P10, P11, P14). No live run has been made yet.

A run takes a search profile, scrapes candidates, removes duplicates and noise, and lets the Claude agent qualify what is left. The best results go to the review queue. Runs start by hand ("Nu zoeken") or from the schedule.

Figure 2 – One prospecting run, step by step

1.	Plan (app). The app turns the profile into a search plan:

A list of (search term × area) pairs.

For a whole-country profile, the area is the next set of PC4 tiles from a coverage cursor.

It sends the plan to the n8n discovery webhook with runId, callbackUrl and the budget.

2.	Discover (n8n → Apify). n8n starts the Google Maps scraper compass/crawler-google-places with the search terms and the area. It asks for name, address, phone, website, categories, review count, rating, place id, coordinates and closed status.

3.	Prefilter (app). Results come back in batches to /api/n8n/results. The app then:

Drops closed businesses and names that match the exclusion terms.

Drops anything outside the radius or province.

Dedups by place id, then domain, then KvK number, then normalised name + postcode.

Applies the rule score from A.2, with the sort bug fixed, as a cheap first pass.

4.	Enrich (n8n → Apify). For candidates that pass, n8n runs these scrapers:

apify/website-content-crawler: home, about and services pages, max 5 pages per site.

vdrmota/contact-info-scraper: e-mails, phone numbers and social links.

apify/google-search-scraper: 1–2 signal queries per company, e.g. "<bedrijf>" vacature magazijn or "<bedrijf>" nieuw distributiecentrum.

5.	Qualify (app, Claude agent). The Qualifier agent reads all evidence for one company and returns a structured verdict (B.8). Companies below the profile's minimum kans are kept as "seen", but are not queued.

6.	Contacts (app, Claude agent). The agent picks the best contact by role priority: warehouse manager, supply chain manager, crossdock manager, then eigenaar / directeur, then a general address. It also generates LinkedIn and Google search links, as in A.1.

7.	Review queue (user). The salesperson sees each company's card with its score, reasons, evidence and contacts. They choose one of:

Approve: create a lead with status "Nieuw prospect".

Reject, with a reason. This feeds the scoring weights.

Snooze.

8.	Outreach draft (optional). For approved A-leads, the Outreach agent drafts a Dutch first e-mail with the one-pager and an ROI teaser based on the segment. The user edits it and sends it, or approves sending via n8n + Gmail.

### Continuous scraping

The system keeps prospecting without a human starting each run:

An n8n Schedule Trigger calls /api/n8n/scheduler every 30 minutes. The app starts every profile that is due and has budget left.

Coverage cursor. Whole-country and province profiles walk through the area tile by tile (PC4 centroids with a radius). Each run takes the next tiles, so the whole area is covered over several days, after which the cursor starts again.

Incremental runs.

Places seen in the last N days are not qualified again.

A known company is re-qualified only when something changes: reviews up more than 20%, a new website, a new signal, or 90 days have passed.

Long scrapes. Apify's synchronous endpoint stops after 300 seconds. Large runs therefore start the actor asynchronously, and n8n waits for Apify's finish webhook before fetching the dataset. Small runs may use run-sync-get-dataset-items, as the hackathon app does.

Budgets.

Before every Apify call, n8n asks the app how much budget is left.

The app logs the actual Apify cost per run from the run statistics, and the Claude token cost per agent call.

When a budget is used up, the run stops, keeps what it has, and is marked "budget reached".

Idempotency. Every batch carries runId + batchId. Writes are upserts on the unique keys, so a retried batch never creates duplicates.

Failure handling.

A failed Apify step reports error to the app. The run is marked failed with the reason, and the next schedule tries again.

Runs with no callback for 30 minutes are closed as failed.

## B.8 The agents

Build status  ◐ 8 of 10 items done. All five agents are built, but they run in rules mode until ANTHROPIC_API_KEY is set (C.5).

The agents run in the Next.js server, through a provider layer like the hackathon app's src/lib/ai. Every agent call:

Uses a versioned prompt.

Returns JSON validated with Zod.

Is stored with its model, prompt version, input hash, output, tokens and cost.

So every score can be explained and audited.

| Agent | Input | Output | Recommended model |
| --- | --- | --- | --- |
| Planner | Search profile, coverage cursor, past yield per term and area | Search plan: terms × areas, max results | Rules; Claude Haiku 4.5 (claude-haiku-4-5-20251001) only to suggest new terms |
| Prefilter classifier | Name, categories, short description | Segment, is_logistics yes/no | Claude Haiku 4.5: cheap and fast for high volume |
| Qualifier | Listing, website text, search snippets, KvK data, the MEK fit criteria | fit_score, kans, segment, familie, signals, score_reasons with evidence, waarom, aanpak, risks | Claude Opus 5.5 (claude-opus-5-5) for the best judgement; Claude Sonnet 5.5 (claude-sonnet-5-5) as a cheaper setting |
| Contact picker | Scraped contacts, website team page | Best contact + backups, with source | Claude Sonnet 5.5 |
| Outreach writer | Approved lead, segment, ROI defaults, one-pager | Dutch e-mail draft (subject + body) | Claude Opus 5.5 |

The model is chosen per agent with environment variables (AI_MODEL_QUALIFIER and so on), so cost and quality can be tuned without code changes. As in the hackathon app, the system still works without an API key: rules and templates take over and the UI shows "regelmodus".

### Fit criteria for the Mek-Rider (qualifier rubric)

The Qualifier scores each criterion and cites the evidence. The weights are editable in Instellingen and are tuned from approve/reject feedback.

| Criterion | Weight | Evidence the agent looks for |
| --- | --- | --- |
| Moves pallets between docks (crossdock, DC, warehouse) | 30 | Website services, categories, "crossdock", "overslag", "distributie" |
| Pallet volume and scale | 20 | Number of docks or trucks, m² warehouse, 100+ reviews, size class |
| Multiple unload spots per trip (A + B flows) | 15 | Sorting, groupage, parcel hub, distribution to several customers |
| Growth signals | 15 | Vacancies for warehouse staff or forklift drivers, new DC, expansion news |
| Distance to MEK / service area | 10 | Distance from the home postcode, province |
| Family business (shorter decision chain) | 5 | "familiebedrijf", generations, KvK owners |
| Data quality | 5 | Website, phone and a named contact found |

The total is a score from 0 to 100. The kans thresholds are set in Instellingen (default: A ≥ 75, B 50–74, C < 50). The agent must say "onbekend" instead of guessing when it finds no evidence, and a missing criterion scores 0.

## B.9 Data model (Supabase)

Build status  ◐ 14 of 16 items done. Quote PDFs are not stored, and the margin is hidden in the UI only (C.6, D13, D15).

| Table | Key columns | Purpose |
| --- | --- | --- |
| profiles | id (auth user), name, role | Users and roles |
| settings | key, value (jsonb) | Product constants (price €22,500, VAT 21%, specs, 8 h shift), kans thresholds, scoring weights |
| search_profiles | id, name, filters (jsonb), schedule, budget_run, budget_month, coverage_cursor, active | The filters of B.5 |
| search_runs | id, profile_id, trigger, status, started_at, finished_at, found, new, queued, apify_cost, ai_cost, error | One row per run |
| raw_places | run_id, place_id, payload (jsonb) | Raw scraper output, kept 30 days for debugging |
| companies | id, place_id, domain, kvk_nummer, name, address, postcode, city, province, lat, lng, segment, reviews, rating, familie, first_seen, last_seen | One row per real company (unique keys) |
| company_signals | company_id, type, text, url, found_at | Growth and activity signals |
| evaluations | company_id, agent, model, prompt_version, fit_score, kans, output (jsonb), tokens, cost, created_at | Every agent verdict, for audit |
| contacts | company_id, name, role, email, phone, source_url, linkedin_search_url | Contacts and how they were found |
| review_queue | company_id, profile_id, state (new/approved/rejected/snoozed), reason, decided_by | Human review |
| leads | id, company_id, status, kans, datum, volgende, due_date, aantal, waarde, reden, notitie, owner, version | Pipeline (A.1 fields); version for optimistic locking |
| activities | lead_id, type, text, user_id, created_at | Activity log: calls, mails, status changes |
| quotes | id, lead_id, number (sequence), model, inputs (jsonb), results (jsonb), pdf_path, created_by | Saved ROI calculations and quotes |
| usage_log | run_id, provider, units, cost_usd | Apify and Claude spend, used for budgets |

Row Level Security is on for every table. Viewers can only read, and only admins can change settings and see margin fields. The 55 leads in leads.json are imported once as companies + leads by a seed script, with datum and the kans data kept.

## B.10 Interfaces between app and n8n

Build status  ✓ All endpoints and secret checks are done; /api/health verified live (C.5, I1–I4).

These follow the hackathon app's contract: a shared secret in both directions, an immediate "accepted" reply, and results posted back in batches.

| Direction | Endpoint | Auth | Purpose |
| --- | --- | --- | --- |
| App → n8n | POST {N8N_DISCOVERY_WEBHOOK_URL} | Header x-mek-secret | Start discovery for a run |
| App → n8n | POST {N8N_ENRICH_WEBHOOK_URL} | Header x-mek-secret | Enrich a list of companies |
| App → n8n | POST {N8N_SEND_EMAIL_WEBHOOK_URL} | Header x-mek-secret | Send an approved e-mail (Gmail node) |
| n8n → app | POST /api/n8n/results | Authorization: Bearer <N8N_SECRET> | Batches of places, enrichment or errors |
| n8n → app | POST /api/n8n/scheduler | Authorization: Bearer <N8N_SECRET> | Every 30 min: start due profiles |
| n8n → app | GET /api/n8n/budget?runId= | Authorization: Bearer <N8N_SECRET> | Remaining budget before each Apify call |
| Anyone | GET /api/health | None | Mode (demo / n8n), missing settings |

Example discovery request from the app:

{

"runId": "8c1d…",

"callbackUrl": "http://host.docker.internal:3000/api/n8n/results",

"budgetUsd": 2.0,

"maxPlaces": 200,

"plan": [

{ "term": "crossdock", "area": { "postcode": "5705", "lat": 51.48, "lng": 5.66, "radiusKm": 20 } },

{ "term": "distributiecentrum", "area": { "postcode": "5705", "lat": 51.48, "lng": 5.66, "radiusKm": 20 } }

],

"language": "nl",

"country": "NL"

}

Example results batch from n8n:

{

"runId": "8c1d…",

"batchId": "maps-3",

"kind": "places",

"items": [

{

"placeId": "ChIJ…",

"name": "Chain Logistics BV",

"address": "Jagersveld 6a, 5405 BW Uden",

"phone": "+31 413 …",

"website": "https://…",

"categories": ["Logistiekdienst"],

"reviews": 87,

"rating": 4.3,

"location": { "lat": 51.66, "lng": 5.63 },

"closed": false

}

],

"cost": { "apifyUsd": 0.12 }

}

## B.11 How the integration fixes the findings in A.8

Build status  ◐ Every finding is fixed except presentation mode, which hides the margin with CSS only (C.3, U3, U12, U16).

| Finding (A.8) | Resolution in MEK Sales Hub |
| --- | --- |
| Stored XSS through website and Maps links | URLs are validated on input and on import (http/https only). React escapes all output, and links are rendered with rel="noopener noreferrer". |
| Internal margins shown to customers | The margin panel requires the Admin or Sales role, and is hidden in presentation mode. |
| Leads Nederland loses data outside claude.ai | All data lives in Supabase, for every module. |
| SheetJS 0.18.5 CVEs | Excel import runs on the server with a maintained parser (current SheetJS release from its own CDN, or exceljs), with a file size limit. |
| Concurrent edits overwrite each other | Leads carry a version column. Saves send only the changed fields, and a save is refused if someone else saved first. |
| No reset or restore, seed reloading | Seeding is a one-off script. JSON restore is available in Instellingen. |
| Fragile import dedup | Unique keys (place id, domain, KvK, normalised name + postcode), enforced in the database. |
| ROI: mailto newline, lease premium mismatch, hours/8 model, quote numbers | Fixed newlines. One calculation module is used by the screen, the comparison and the PDF. Shift and working-day inputs are added. Quote numbers come from a database sequence. |
| API key in the browser (Prospect zoeker) | No Google key in the browser. Scraping runs through n8n + Apify with server-side credentials. |
| Sort bug and CSV formula injection | Sorting uses a tuple (kans, score, reviews), and CSV cells are escaped. |
| Crossdock narrative vs calculator | The calculator credits the drive-ins saved, or the step text is changed. To be decided with sales. |
| UTC dates, status change overwriting datum | Dates use the Europe/Amsterdam timezone. A status change is logged as an activity and no longer overwrites "laatste contact". |
| Hard-coded constants and inconsistent naming | All constants come from settings. The product is named "Mek-Rider" everywhere. |

## B.12 Non-functional requirements

Build status  ◐ 6 of 11 items done, 5 partly (C.6, N4, N5, N7, N10, N11).

### Security

Supabase Auth with e-mail + password or a magic link; RLS on all tables.

Secrets are server-only: the Supabase secret key, N8N_SECRET, the Apify token (stored in n8n only) and the Anthropic key.

Every webhook checks the shared secret. A request without it is refused with 401.

Dependencies are pinned. External scripts load with SRI, or are bundled.

### Privacy (AVG / GDPR)

Company data is B2B. Contact names and e-mails are personal data, so the system needs a legitimate-interest assessment before go-live.

Store only what sales needs, and record the source URL of every contact.

Retention:

Unapproved companies' contacts are deleted after 12 months.

Raw scraper output is deleted after 30 days.

A do-not-contact list is checked before any outreach. Every e-mail has an opt-out.

Respect each website's terms and robots rules. No LinkedIn scraping.

Cold e-mail rules: check with a legal adviser before automated sending is switched on.

### Cost control

Every profile has budgets per run and per month. Global caps are set in Instellingen, and n8n checks the budget before each Apify call.

The cheap prefilter runs before the expensive Qualifier.

The usage dashboard shows spend per run, profile and month for Apify and Claude.

### Performance and scale

The leads table is paginated and filtered on the server. It must stay fast with 20,000 companies and 2,000 leads.

One run can process 500 places without timeouts, by using batches and async Apify runs.

### Reliability and observability

Run states: queued → discovering → enriching → qualifying → done / failed / budget reached.

A run detail page shows each batch, its errors and its costs.

Errors are logged on the server, with optional Sentry in the cloud.

### Usability

Dutch UI by default, with English as a second dictionary, using the same i18n approach as the hackathon app.

MEK house style (Part A, A.7), now with a real light and dark theme through next-themes.

Works at phone width; the Demo module works on a tablet in front of a customer.

### Testing

Unit tests for:

The ROI and crossdock formulas, including parity at gap = 0.

Rule scoring, dedup keys and URL validation.

Contract tests for the n8n payloads.

One end-to-end test of the main flow: run (mock n8n) → review → approve → lead → quote PDF.

## B.13 Running it on your local system first

Build status  ✓ Runs on this laptop today (verified). Small gaps: the setup script skips the send-email URL, and the README lacks first-install steps (C.6, L4, L6).

The whole system runs on the Windows laptop. Apify is the only part that always runs in the cloud: n8n calls it over the internet, so local test runs use real Apify credit, starting from Apify's free monthly credit.

### Prerequisites

| Tool | Version | Notes |
| --- | --- | --- |
| Node.js | 22 LTS | Not installed on this laptop yet (node was not found). Install it from nodejs.org or with winget install OpenJS.NodeJS.LTS. |
| pnpm or npm | Latest | The hackathon app has lock files for both; pick one |
| Docker Desktop | Latest | Already installed; runs n8n and the local Supabase |
| Supabase CLI | Latest | npm i -g supabase or Scoop; runs Postgres, Auth and Studio in Docker |
| Git + VS Code | – | Already installed |
| Apify account | Free plan to start | API token from Apify Console → Settings → Integrations |
| Anthropic API key | – | From the Claude Console; optional for the first tests (rules mode) |

### Local setup steps

1.	Create the project, e.g. pnpm create next-app mek-sales-hub. Copy the structure of YoungCreator2026: src/lib/ai, src/lib/supabase, src/lib/n8n.ts, api/n8n/* and scripts/mock-n8n.mjs.

2.	Start the database:

supabase init, then supabase start.

The local Postgres runs on port 54322, the API on 54321, and Studio on http://localhost:54323.

Apply the migrations with supabase db reset.

Run the seed script to import the 55 leads from leads.json.

3.	Start n8n in Docker:

docker run -d --name n8n -p 5678:5678 -v n8n_data:/home/node/.n8n -e GENERIC_TIMEZONE=Europe/Amsterdam docker.n8n.io/n8nio/n8n

4.	Open http://localhost:5678 and create the owner account. Then:

Import the workflows mek-discovery.json, mek-enrich.json, mek-scheduler.json and mek-send-email.json.

Add the credentials: the app secret (header auth, both directions), Apify (Bearer token) and, optionally, Gmail.

5.	Fill in .env.local (below), then run pnpm dev. The app runs at http://localhost:3000.

6.	Callbacks from Docker to the app. n8n in Docker reaches the app at http://host.docker.internal:3000.

Newer n8n versions may block private addresses as SSRF protection. If callbacks are refused, allow that address in n8n's settings, or use a tunnel (ngrok http 3000) and use its URL as APP_URL.

7.	Test without n8n first.

Leave the webhook URLs empty to get demo mode with sample companies.

Or run pnpm mock:n8n to test the full callback flow without spending Apify credit.

8.	First real run. Create a small profile (one postcode, 10 km, 2 terms, budget $0.50). Start it with "Nu zoeken" and follow it in n8n → Executions and on the run page.

### Environment variables

# Supabase (local values are printed by `supabase start`)

NEXT_PUBLIC_SUPABASE_URL=http://127.0.0.1:54321

NEXT_PUBLIC_SUPABASE_PUBLISHABLE_KEY=sb_publishable_...

SUPABASE_SECRET_KEY=sb_secret_...          # server only

# App

APP_URL=http://host.docker.internal:3000   # the URL n8n uses for callbacks

# n8n (empty = demo mode)

N8N_DISCOVERY_WEBHOOK_URL=http://localhost:5678/webhook/mek-discovery

N8N_ENRICH_WEBHOOK_URL=http://localhost:5678/webhook/mek-enrich

N8N_SEND_EMAIL_WEBHOOK_URL=

N8N_SECRET=<openssl rand -hex 32>

# AI (empty = rules mode)

ANTHROPIC_API_KEY=

AI_MODEL_QUALIFIER=claude-opus-5-5

AI_MODEL_CONTACTS=claude-sonnet-5-5

AI_MODEL_PREFILTER=claude-haiku-4-5-20251001

AI_MODEL_OUTREACH=claude-opus-5-5

# Optional

KVK_API_KEY=

DEFAULT_TIMEZONE=Europe/Amsterdam

The Apify token is stored only as an n8n credential, never in the app.

## B.14 Deploying to the cloud later

Build status  ✗ Not deployed yet. The code is cloud-ready (C1, C2), but CI and monitoring are missing (C.6, C3, C4).

The same code and workflows move to the cloud without changes, only different environment values. EU hosting is recommended for the GDPR.

| Part | Recommended | Alternative | Notes |
| --- | --- | --- | --- |
| Web app | Vercel, EU region (Frankfurt) | Docker on an EU VPS | Environment variables in Vercel; preview deploys per branch |
| Database | Supabase Cloud, EU region | Self-hosted Supabase | supabase db push for migrations; daily backups on |
| n8n | Self-hosted on an EU VPS (Docker + Postgres + HTTPS via Caddy) | n8n Cloud, paid plan | Continuous scraping needs long executions and many runs: the n8n Cloud trial stops executions after 180 s, and the Starter plan has 2,500 executions a month |
| Scraping | Apify, paid plan as volume grows | – | Set a monthly spending limit in Apify as a second safety net |
| E-mail | Gmail / Google Workspace through n8n | Transactional mail service | Only after the legal check in B.12 |
| Monitoring | Sentry + uptime check on /api/health | Vercel logs | Alert when runs fail 3 times in a row |

Steps from local to cloud:

1.	Create the Supabase cloud project and push the migrations.

2.	Deploy the app to Vercel with the cloud environment values. APP_URL becomes the public URL.

3.	Install n8n on the VPS, import the same workflows and credentials, and point the webhook URLs to it.

4.	Run /api/health, run one small profile, then switch on the schedules.

5.	Set up CI in GitHub Actions: typecheck, lint, tests, and migrations on merge to main.

## B.15 Build order

Build status  ◐ Phases 0–2 are built, 3–5 are built but not proven live, 6 is not started, and 7 is built but switched off.

Each phase ends with something that works and can be tested locally.

| Phase | Deliverable | Done when | Status |
| --- | --- | --- | --- |
| 0. Foundation | Next.js + Supabase + auth + roles + house style; settings table | You can log in, and constants come from settings | ✓ Done |
| 1. Leads | Merged Leads and Overzicht modules; seed of 55 leads; import/export; activity log | All A.1 and A.6 features work on the shared DB, and the A.8 lead findings are fixed | ✓ Done |
| 2. Sell | ROI & Offertes with saved quotes and PDF; Demo module (2D + 3D) | A quote is saved on a lead with a sequence number; presentation mode hides margins | ◐ Built; quote PDFs not stored |
| 3. Discover | n8n discovery + Apify Google Maps + prefilter + review queue (rules scoring) | A manual run fills the review queue without duplicates, and approve creates a lead | ○ Built; no live run yet |
| 4. Qualify | Enrichment workflows + Claude Qualifier and Contact agents + evaluations log | Every queued company has a score, reasons with evidence and a contact | ◐ Built; Claude key not set |
| 5. Continuous | Scheduler, coverage cursor, budgets, usage dashboard, failure handling | Profiles run nightly for a week within budget, and failures are visible | ○ Built; not proven for a week |
| 6. Cloud | Vercel + Supabase Cloud + n8n VPS + monitoring | The same flow works on the public URL | ✗ Not started |
| 7. Outreach (optional) | Outreach agent + approval + Gmail sending | After the legal check | ◐ Built; switched off until the legal check |

## B.16 Acceptance criteria

Build status  ○ No criterion is fully proven yet; most need a first live run. Criterion 8 holds for the laptop.

1.	◐ Every feature in Part A is available in MEK Sales Hub, or consciously dropped and noted. (Gap: map view.)

2.	○ A search profile with the default filters, run on postcode 5705 with a 20 km radius, returns logistics companies with no duplicates and no excluded categories.

3.	○ Each queued company shows a fit score, a kans, at least 3 reasons with linked evidence, and a "waarom" and "aanpak" text.

4.	○ A run never exceeds its budget. Spend per run is visible for Apify and Claude.

5.	○ Running the same profile twice adds no duplicate companies or leads.

6.	○ A scheduled profile runs unattended for 7 days, and its coverage cursor moves through the area.

7.	◐ The internal AaS margin is never visible in presentation mode or to viewers. (Gap: hidden with CSS only.)

8.	◐ The system runs fully on the laptop with supabase start, n8n in Docker and pnpm dev, and then on the cloud stack with only environment changes. (Laptop verified; cloud not done.)

## B.17 Decisions needed before building

Build status  ◐ 2 of 8 decisions are settled in the build; 6 are still open.

☐	Which area to start with: Noord-Brabant only (where all 55 current leads are) or the whole Netherlands.

☐	Monthly budget for Apify and Claude during the test period.

☐	Whether to buy KvK API access for SBI codes and size classes.

☑	Whether the Qualifier should use Claude Opus 5.5 (best quality) or Sonnet 5.5 (lower cost) by default. (Build default: Opus 5.5, set per agent in .env.local.)

☐	Who approves leads from the review queue, and whether A-leads may skip the queue.

☐	Hosting for n8n in the cloud: a self-hosted VPS or n8n Cloud.

☐	Legal check on storing contact data and on cold e-mail before outreach is switched on.

☑	The final product name to use everywhere ("Mek-Rider"). (Used consistently in the build.)

# Part C – Implementation status

The mek-sales-hub build covers most of this specification. Of 103 checks, 80 are done, 21 are partly done and 2 are missing: a CI pipeline and error monitoring. The code compiles and its unit tests pass. The app runs locally with n8n linked. It has not done a real prospecting run yet, and it runs in rules mode because no Claude key is set. The marks in Part B and the tables below are based on this check, made on 2 October 2026.

Legend: ✓ done · ◐ partly done (the gap is named) · ✗ not done · ○ built but not yet proven in a live run.

## C.1 Summary by section

| Section | Checks | ✓ Done | ◐ Partial | ✗ Not done |
| --- | --- | --- | --- | --- |
| B.2 – B.3, B.11 Screens, roles and fixes (U1–U19) | 19 | 17 | 2 | 0 |
| B.5 Search filters (F1–F15) | 15 | 13 | 2 | 0 |
| B.6 Output (O1–O4) | 4 | 4 | 0 | 0 |
| B.7 Pipeline (P1–P14) | 14 | 8 | 6 | 0 |
| B.8 Agents (G1–G10) | 10 | 8 | 2 | 0 |
| B.10 Interfaces (I1–I4) | 4 | 4 | 0 | 0 |
| B.9 Data model (D1–D16) | 16 | 14 | 2 | 0 |
| B.12 Non-functional (N1–N11) | 11 | 6 | 5 | 0 |
| B.13 Local setup (L1–L6) | 6 | 4 | 2 | 0 |
| B.14 Cloud readiness (C1–C4) | 4 | 2 | 0 | 2 |
| Total | 103 | 80 | 21 | 2 |

## C.2 How this was checked

| Check | Result |
| --- | --- |
| Code review of every item in Part B (3 parallel reviews, read-only) | 103 items checked against the source, each with a file reference |
| TypeScript type check (tsc --noEmit) | ✓ No errors |
| Unit tests (vitest run) | ✓ 37 tests in 4 files pass (ROI, crossdock, radar rules, quote PDF) |
| Health check GET /api/health on the running app | ✓ Database ok, mode "n8n", discovery and enrich webhooks set, secret set |
| AI mode | ◐ "regelmodus": ANTHROPIC_API_KEY is empty, so the rules engine scores instead of Claude |
| n8n in Docker (/healthz) | ✓ Running; Supabase containers healthy |
| Database contents | 1 user, 55 leads, 52 companies; 0 search profiles, 0 runs, 0 queue items, 0 agent verdicts, 0 quotes |
| Live prospecting run with Apify | ○ Not done yet: no run in the database |
| Settings not filled in | N8N_SEND_EMAIL_WEBHOOK_URL, ANTHROPIC_API_KEY, KVK_API_KEY are empty |
| End-to-end browser test (npm run test:e2e) | ○ Exists, not run in this check |

## C.3 Screens, roles and fixes (B.2, B.3, B.11)

| ID | Requirement | Status | Evidence / gap |
| --- | --- | --- | --- |
| U1 | One app, one login, MEK house style | ✓ | Supabase login guards every route (src/proxy.ts); navy/red tokens and Oswald |
| U2 | Roles Admin / Sales / Viewer enforced on the server | ✓ | requireWriter / requireAdmin in server actions plus RLS policies |
| U3 | Presentation mode hides internal figures | ◐ | Hidden with CSS only, so the data stays in the page; no effect on the crossdock and 3D screens |
| U4 | Overzicht: KPIs, 12 provinces, runs, newest finds, review count, PDOK | ✓ | src/app/(app)/overzicht/page.tsx |
| U5 | Leads: table, 6 statuses, KPI tiles, filters, sorting, CRUD | ✓ | src/components/leads/LeadsView.tsx, LeadForm.tsx |
| U6 | Leads: activity log, due dates, contacts, agent reasons, aanpak | ✓ | src/components/leads/LeadDetail.tsx |
| U7 | Excel import with dedup; CSV + Excel + JSON export; JSON restore | ✓ | src/modules/leads/actions.ts; restore is admin-only |
| U8 | LinkedIn searches for 4 roles + Google; tel/mail/web/maps links | ✓ | src/lib/text.ts, LeadsView.tsx |
| U9 | Province overview and per-province view, "Zonder provincie" | ✓ | Province derived through PDOK on save and import |
| U10 | Radar: profiles, runs, run detail, review queue, companies, usage, map | ◐ | Everything except the map view |
| U11 | ROI wizard, Koop/Lease/AaS, comparison, PDF, numbered quotes per lead | ✓ | Database sequence MEK-YYYY-NNNN, linked to the lead |
| U12 | ROI fixes: mailto newlines, lease premium, shifts and workdays, margin access | ✓ | src/modules/roi/calc.ts, RoiWizard.tsx, pdf.ts |
| U13 | Demo: 2D crossdock + 3D product and race; same constants; open from a lead | ✓ | three.js upgraded to 0.186 |
| U14 | Crossdock narrative matches the calculator | ✓ | Step text now says drive-ins are not credited (conservative) |
| U15 | Instellingen: constants, weights, thresholds, users, status, budgets | ✓ | ROI starting values (wage, lease rate, AaS fee) are still hard-coded in calc.ts |
| U16 | Security fixes: URL check, noopener, CSV escaping, version locking, Amsterdam time, status logging | ✓ | src/lib/text.ts, csv.ts, format.ts, leads trigger |
| U17 | Dutch + English; light and dark theme | ✓ | next-themes; dark by default |
| U18 | "Mek-Rider" used consistently | ✓ | No other spellings in the UI texts |
| U19 | Works at phone width | ✓ | Mobile menu; the leads table scrolls sideways (no card layout) |

## C.4 Search filters and output (B.5, B.6)

| ID | Requirement | Status | Evidence / gap |
| --- | --- | --- | --- |
| F1 | Area mode radius / provinces / whole NL | ✓ | src/modules/radar/filters.ts, plan.ts |
| F2 | Postcode + radius 5–50 km | ✓ |  |
| F3 | Provinces multi-select | ✓ | Checked after the PDOK geocode |
| F4 | 12 search terms + free terms | ✓ | First 6 on by default |
| F5 | Segments to include | ✓ | All except Overig by default |
| F6 | Exclusion terms | ✓ | Full list plus a self-storage pattern |
| F7 | Minimum Google reviews | ✓ |  |
| F8 | Open businesses only | ✓ | In the app and in the Apify input |
| F9 | Must have website / phone | ✓ |  |
| F10 | Family business filter | ✓ |  |
| F11 | Minimum kans to queue | ✓ | Default B |
| F12 | SBI codes (KvK) | ◐ | Stored, but never used to filter |
| F13 | Skip known companies | ✓ | Pipeline, rejected and seen in 30 days |
| F14 | Schedule | ◐ | Works; default is "off" instead of daily 02:00 |
| F15 | Budgets per run, per month, max companies | ✓ | $2 / $50 / 200, enforced |
| O1 | Company fields incl. PDOK province, distance, familie | ✓ | src/modules/radar/ingest.ts |
| O2 | Fit score, kans, reasons with evidence, signals, waarom, aanpak, contacts | ✓ | src/modules/radar/qualify.ts |
| O3 | Source, run, first and last seen | ✓ | Column is named last_run_id |
| O4 | CSV (formula-safe), Excel in the crossdock layout, JSON with restore | ✓ | src/app/api/export/* |

## C.5 Pipeline, agents and interfaces (B.7, B.8, B.10)

| ID | Requirement | Status | Evidence / gap |
| --- | --- | --- | --- |
| P1 | Plan: term × area, coverage cursor | ✓ | 265 tiles of ±13 km |
| P2 | Discover with the Apify Google Maps scraper via n8n | ✓ | n8n/workflows.mjs |
| P3 | Prefilter and dedup place id → domain → KvK → name + postcode | ◐ | KvK is missing from the dedup chain (unique index only) |
| P4 | Enrich: website crawler (≤ 5 pages), contacts, signal searches | ◐ | All three scrapers run; the 5-page limit per site is not enforced |
| P5 | Qualify; below minimum kans kept as "seen" | ✓ |  |
| P6 | Contact picker with role priority + search links | ✓ |  |
| P7 | Review queue: approve → lead, reject with reason, snooze | ✓ | src/modules/radar/actions.ts |
| P8 | Outreach draft for approved A-leads, send only after approval | ◐ | Works, but drafts are not limited to A-leads |
| P9 | Scheduler every 30 minutes starts due profiles with budget | ✓ |  |
| P10 | Re-qualify on change (reviews, website, signal, 90 days) | ◐ | "New signal" trigger missing |
| P11 | Long scrapes asynchronous; small runs synchronous | ◐ | Polls Apify every 15 s instead of its finish webhook; no synchronous path |
| P12 | Budget check before every Apify call; costs logged; "budget reached" | ✓ |  |
| P13 | Idempotent batches and upserts | ✓ | run_batches unique (run, batch) |
| P14 | Failures reported; stale runs closed after 30 min | ◐ | A failed area fails the run only when nothing was found (deliberate) |
| G1 | Planner: rules, Haiku suggests terms | ✓ |  |
| G2 | Prefilter classifier (Haiku) | ✓ | Used only for "Overig" places |
| G3 | Qualifier (Opus 5.5) with 7 weighted criteria and "onbekend" | ✓ | Weights 30/20/15/15/10/5/5, editable |
| G4 | Contact picker (Sonnet 5.5) | ✓ |  |
| G5 | Outreach writer (Opus 5.5) | ✓ |  |
| G6 | Model per agent via environment variables | ✓ | Plus AI_MODEL_PLANNER |
| G7 | Versioned prompts, validated JSON | ✓ | Zod structured output |
| G8 | Every call stored with model, prompt, tokens and cost | ◐ | Prefilter rows lack tokens; planner calls are not stored |
| G9 | Works without a key ("regelmodus") | ✓ | Currently active |
| G10 | Weights tuned from approve/reject feedback | ◐ | Only suggested for an admin to apply; reject reasons are not used |
| I1 | App → n8n webhooks with x-mek-secret | ✓ |  |
| I2 | n8n → app endpoints with Bearer secret, 401 without | ✓ | Timing-safe comparison |
| I3 | /api/health | ✓ | Verified live |
| I4 | n8n workflow files | ✓ | 5 workflows, generated from n8n/workflows.mjs |

## C.6 Data, non-functional, setup and cloud (B.9, B.12 – B.14)

| ID | Requirement | Status | Evidence / gap |
| --- | --- | --- | --- |
| D1–D12 | Tables profiles to activities, with the specified columns | ✓ | supabase/migrations/…initial_schema.sql |
| D13 | Quotes with sequence number and stored PDF | ◐ | Numbers work; no pdf_path and PDFs are not stored |
| D14 | Usage log | ✓ |  |
| D15 | RLS on every table; viewers read-only; admin-only settings | ◐ | RLS on all 17 tables; hiding the margin is done in the UI only |
| D16 | Seed of the 55 leads | ✓ | Verified: 55 leads in the database |
| N1 | Supabase Auth | ✓ | Password login |
| N2 | Secrets server-only; Apify token only in n8n | ✓ |  |
| N3 | Webhooks check the shared secret | ✓ |  |
| N4 | Pinned dependencies; no unsafe CDN scripts; server-side Excel parser | ◐ | exceljs with a size limit; versions use ^ ranges (lock file present) |
| N5 | Privacy: source per contact, retention purge, do-not-contact, opt-out | ◐ | In AI mode the opt-out line depends on the prompt |
| N6 | No LinkedIn scraping | ✓ | Search links only |
| N7 | Budgets, prefilter first, usage dashboard | ◐ | Dashboard shows the current month only |
| N8 | Server-side paging and filtering | ✓ |  |
| N9 | Run states and run detail page | ✓ | All 7 states |
| N10 | Error logging; optional Sentry | ◐ | Console logging only |
| N11 | Unit, contract and end-to-end tests | ◐ | No contract test for the app → n8n payloads |
| L1 | Runs locally (start.ps1) | ✓ | Verified: containers up, app healthy |
| L2 | .env.example complete | ✓ |  |
| L3 | Demo mode, mock n8n, mock Apify | ✓ |  |
| L4 | n8n setup script | ◐ | Does not write the send-email webhook URL |
| L5 | Docker → app callbacks | ✓ | host.docker.internal allowed in n8n |
| L6 | README with steps | ◐ | Missing first-install steps and cloud steps |
| C1 | No hard-coded localhost in app code | ✓ | APP_URL driven |
| C2 | Migrations ready for supabase db push | ✓ |  |
| C3 | CI (GitHub Actions) | ✗ | Not present |
| C4 | Monitoring / Sentry | ✗ | Only /api/health for uptime checks |

## C.7 What to do next

To finish the local test phase:

1.	Add ANTHROPIC_API_KEY to .env.local and restart, so the Claude agents replace the rules engine.

2.	Confirm the Apify token is set in n8n. Then create a small search profile (one postcode, 10 km, 2 terms, $0.50 budget) and press "Nu zoeken". This proves acceptance criteria 2–5.

3.	Run npm run test:e2e once.

4.	Switch a profile's schedule on and let it run for a week (acceptance criterion 6).

To close the gaps, in order of importance:

1.	Presentation mode: stop sending internal figures to the browser when it is on, instead of hiding them with CSS, and cover the demo screens too (U3, D15).

2.	Store quote PDFs in Supabase Storage with a pdf_path (D13).

3.	Add the map view to Prospect Radar (U10).

4.	Apply the SBI filter, add KvK to the dedup chain, and add the "new signal" re-qualify trigger (F12, P3, P10).

5.	Use Apify's finish webhook instead of polling, and enforce 5 pages per site (P11, P4).

6.	Limit outreach drafts to approved A-leads (P8).

7.	Add CI (type check, tests, migrations) and Sentry before the cloud step (C3, C4, N10).

8.	Small items: schedule default daily 02:00, send-email URL in the setup script, README first-install steps, usage history, n8n payload contract tests.